Simple GROK - Planning Agenda Biz: Founder Strategy & Pilot Plan (For Dave Mineer Meeting – Week of [DATE])

Vision & Opportunity: We're building an AI-powered "deal scout" that turns public planning agendas into actionable intel for GCs and excavation firms—giving them a 6–18 month edge on projects before permits hit. Start with Wasatch Front (UT) and Clark County (NV), expand to Top 12 development regions. Demand proven from CM inquiries; market: 36k UT licenses, 4k+ excavators, capture 4–12% = $24k+ MRR in UT alone.

Product: Ingest agendas (scraping/PDFs), AI summarizes (project type, lots/units, developer, contacts), delivers via dashboard/email (weekly briefs, one-tap actions like call scripts). $99/mo per region, self-serve, cancel anytime. Beta: 90-day free to validate. Secret sauce: Personalization (fit to subscriber profile), not raw data.

Competitive Landscape: Curate (policy/enterprise, $5k+ ARR) vs. our GC/dirt focus. CM permits-only (no agendas yet). Differentiate: Pre-permit edge, construction tags (grading/utilities), low price.

Capital: $140k–$180k Year-1 ($60k–$80k you/Dave each in tranches). Covers Africa ($60k–$80k), AI ($10k), QA ($15k), marketing ($20k–$40k), contingency ($15k). Tranches: 1/3 up front, 1/3 at scrapers live, 1/3 at 25 customers.

Ownership: You 38%, Dave 38%, Jeff 24% (vests to 32% on milestones). 4-year vesting, 1-year cliff.

Team & Build: Minimum: You (CEO/commercial), Dave (product/ops/Africa), Jeff (CTO/AI—hybrid: Africa scraping/app, Jeff prompts). Philippines VA for QA. No hires until $20k MRR.

Timeline & Milestones (Order of Events):

- Week 1–2: Partnership agreement, Africa kickoff.

- Week 3–14: MVP build (scrapers live, AI tuned, portal/email ready).

- Week 15–26: Beta (10 free users), pilot (25–50 paying, $15k+ MRR).

- Month 7–12: Scale to 100+ subs, $50k+ MRR. Kill-switch: No 25 customers by day 120 = return capital.

Jeff Role (Your Half-Thought): Hybrid best—don't bring full-time yet. Africa handles 70% (scraping, app), Jeff 30% (AI prompts, part-time sweat). If AI robust, outsource more to Africa ($25/hr). Test in Phase 1; reevaluate at $20k MRR.

Order of Decisions for You/Dave: Vision/go-no-go → partnership structure (operating partner 38/38?) → tech approach (Africa hybrid) → roles → timeline/milestones → financials → pilot plan.

This master is our blueprint—lean, realistic, ready to execute.

### 2. 'Topics for Me and Dave' List for Meeting Next Week

Here's the simple checklist—print it, check off as you go. Bring Dave along: Start with "Dave, here's what I'm thinking—walk me through your view."

- Vision/Go-No-Go (10 min): Is this worth pursuing? Question: Dave, do you see the demand from your CM days? Decision: Yes/no/maybe (if maybe, set follow-up date).

- Partnership Structure (15 min): Operating partner (you 38%, Dave 38%, Jeff 24%)? Question: Dave, comfortable with vesting/cliff? Decision: Agree on split or counter.

- Jeff Role/Hybrid (10 min): Africa for scraping/app, Jeff part-time for AI? Question: Dave, can Africa handle 70%? Decision: Hybrid yes/no; if no, outsource AI.

- Capital/Budget (10 min): $60k–$80k each in tranches? Question: Dave, any changes to burn rate? Decision: Confirm tranches/kill-switch.

- Timeline/Milestones (15 min): Phase 1 in 12 weeks? Question: Dave, Africa ready? Decision: Set kickoff date, 120-day criteria.

- Order of Events (10 min): Agreement → kickoff → MVP → beta → pilot. Question: Dave, risks? Decision: Assign owners (e.g., Dave Africa liaison).

- Next Actions (5 min): Send jurisdiction list, buy lead list ($588), schedule Africa Zoom. Decision: Who does what by when.