### 2. Planning Intel Strategy Meeting Outline – Jeff & Dave (November 19, 2025)

Planning Intel Founder Strategy Meeting Jeff Frazier · Dave Mineer · Aaron Earnest Goal: Lock roles, capital, equity, and 120-day kill-or-explode milestone

- Vision Reminder (5 min) We are building the product GCs and dirt guys begged me for at CM for 15 years: AI-summarized planning agendas delivered weekly so they see jobs 6–18 months before permits.

- Milestone or Death (10 min) 120 days from funding: 25–50 paying customers at $99/mo in Wasatch Front + Clark County or we shut it down and return remaining capital. No vanity metrics. Revenue or bust.

- Capital Required – Real Number $140k–$180k total Year-1 burn ($120k–$160k if ruthless) Africa team + Jeff sweat + Philippines VA + associations = we don’t need $400k.

- Founder Capital Contribution Aaron + Dave only: $60k–$80k each, paid in tranches tied to working product.

- Equity Split (Proposed) Aaron 38 % Dave 38 % Jeff 24 % → vests to 32 % on technical milestones 4-year vesting, 1-year cliff for all three

- Roles & Decision Rights Aaron: CEO, commercial, customer, capital Dave: Product/market advisor, Africa team liaison, CM play-book Jeff: CTO/AI lead, prompt/system architecture Single decider on disputes: Aaron (operating control)

- Technical Plan – Phase 1 (Jeff leads) Africa team delivers in 6–8 weeks:

- Scrapers for the 25+ bodies in the jurisdiction doc

- Raw → DB → Jeff’s AI layer → summary + tags

- Simple customer portal + weekly digest email

- Stripe $99/mo per region

- Go-To-Market – First 120 Days

- Beta list: 150 warm GC/dirt contacts (I supply 80+, Aaron 70+)

- 90-day free beta → convert to $99/mo cancel-anytime

- Associations: sponsor NUCA Utah, AGC Utah, NUCA Las Vegas newsletters/golf events

- No cold email yet. Warm only.

- Kill Switch Triggers (be honest) If any of these are false at day 120 → return capital, no hard feelings:

- Scrapers running reliably on target jurisdictions

- AI accuracy >94 % on project identification

- 25–50 paying customers

- Churn <10 % in first paid month

- Next Actions (assign owners)

- Aaron: send email to Dave + Africa team tonight with jurisdiction doc

- Dave: confirm Africa team capacity and proposed timeline/cost

- Jeff: first AI prompt set against historical agendas from these jurisdictions

- All: confirm equity split and tranche plan by Monday

We either ship or we stop. No middle ground.