Implementation (what to build first vs later)

To stay grounded in the 25–50 pilot goal, here’s a build order:

### Phase 1 – Pilot-Ready MVP (Months 1-3)

Goal: 25-50 paying subscribers, basic “wow, this is useful" experience

Must-Haves:

- Web Portal

  - Agenda ingestion for Las Vegas + Wasatch Front jurisdictions

  - Entity extraction (owner, applicant, engineer, architect)

  - Basic contact lookup (public records, business registrations, LinkedIn)

  - Opportunity detail pages with documents and maps

  - Filters and saved searches

  - Simple user accounts and authentication

- Weekly Email Brief

  - Top 5-10 opportunities per company

  - Entity names and contact info

  - Basic AI-generated "why this matters" summaries

  - Click-through links to portal

  - "Add to calendar" via ICS file download

- Basic Personalization

  - Onboarding survey: Recent projects, ideal projects, regions, project types

  - Manual fit scoring based on survey responses

  - Per-company filtering preferences

- Contact Actions

  - Copy phone/email to clipboard

  - Basic email template (copy/paste)

  - ICS calendar file generation

  - Links to entities (LinkedIn, websites)

- Payment & Billing

  - Simple Stripe integration

  - Flat monthly subscription

  - Automatic billing, card on file

Launch Criteria:

- 2 jurisdictions fully operational (Las Vegas + one Utah city)

- 90%+ entity extraction accuracy

- Email delivery 100% reliable

- Portal load time <2 seconds

- Zero payment failures

### Layer 1: The Ambient Layer (Zero-Effort Awareness)

They don't come to the information; the information comes to them

Morning Intelligence Drop

- Arrives before their first coffee (6 AM local time, configurable)

- Format options: lock-screen widget, email brief, or SMS

- Contains exactly 3-5 items, ruthlessly filtered by AI for maximum relevance

- Example:

🔥 URGENT: Henderson 240-unit apartment complex

Pre-planning hearing moved UP to Dec 5 (was Dec 19)

Owner: Vista Development (John Chen, 702-555-0123)

Similar to your Silverstone project—same density, zoning path

→ TAP TO CALL WITH SCRIPT

💰 HIGH-FIT: North Las Vegas industrial flex

8.2 acres, light industrial → warehouse conversion

Engineer: Mountain West Civil (they used you on 3 prior jobs)

Budget estimate: $12-18M based on comparable projects

→ ADD 15-MIN INTRO CALL TO CALENDAR

📊 St. George residential pipeline update

4 new townhome projects (85-140 units each)

2 match your sweet spot exactly

Full analysis ready in portal

Intelligent Delivery

- Phone lock screen: Ultra-condensed dopamine hits

- Email: Full brief with one-tap actions

- SMS option: For field teams who live in their trucks

- The system learns: If they always check at 7 AM, it starts delivering at 6:55 AM

### Layer 2: The Action Layer (Phone-First Power Tools)

Every insight comes with a loaded gun—just pull the trigger

The Smart Brief (Email or App) Weekly or daily (client choice), containing:

Structure:

- Personal hook (AI-generated, context-aware)

  - "Alex, based on your recent win at Mountain's Edge, these 3 opportunities look like natural extensions..."

- Priority Stack (5-10 ranked opportunities) Each card shows:

  - Project headline with key numbers

  - Why it matches (ties to their past work)

  - Key entities with contact info

  - Time-sensitive factors

  - One-tap actions

- Pre-loaded Contact Actions For each opportunity:

  - Call Now: Opens dialer with phone number + floating script

  - Draft Email: Pre-written intro in their voice, one-tap to send

  - Calendar: "Book intro call Tuesday 9 AM" (AI knows their calendar gaps)

  - Add to CRM: One-tap export with all metadata

  - Get Directions: To site/planning office for drive-by

- The Call List View Special "truck mode" for field teams:

  - Simple list: Name, company, phone, one-line context

  - Big tap targets for calling while driving

  - Voice-activated: "Call next on my list"

  - Script preview without unlocking phone

The Intelligence Behind It:

- AI extracts entities from planning documents

- Enriches with: LinkedIn, company websites, public records, business registrations

- Finds connections: "You worked with their engineer in 2023"

- Calculates fit score based on their project history

- Generates personalized outreach in their tone

### Layer 3: The War Room (Desktop Deep Dive)

When they need to strategize, not just react

The Command Portal (Web app, login via passkey/biometric)

Dashboard Features:

- Live Deal Radar

  - All current opportunities across their regions

  - Visual pipeline: Pre-app → Planning → Hearing → Approval → Permits

  - "New since last visit" highlights

  - Heat map: Geographic concentration of opportunities

- Advanced Filtering & Saved Searches

  - By jurisdiction, project type, size, timeline, budget estimate

  - Saved searches: "Vegas 100+ unit MF/TH within 5 miles of 215"

  - Alert triggers: "Email me when [criteria] appears"

- Deep Opportunity Pages Each project gets a full intelligence file:

  - Complete agenda text and documents

  - Full entity breakdown (owner, applicant, attorney, engineer, architect, GC)

  - Contact intelligence (email, phone, LinkedIn, website, past projects)

  - Timeline and hearing schedule

  - AI analysis: "Why this matters to YOU" (not generic)

  - Similar projects you've done

  - Competitive landscape: Who else might be bidding

  - Suggested approach and talking points

- Relationship Graph View

  - Visual network of entities across all opportunities

  - Highlights: "Mountain West Civil appears in 6 of your tracked projects"

  - Suggests: "Building this relationship = high leverage"

  - Shows: "Your competitors working with X engineer repeatedly"

- AI Planning Copilot (Chat Interface) Ask natural questions:

  - "What should I be calling about this week that I haven't yet?"

  - "Show me anything new in North Las Vegas suitable for 100+ units"

  - "I just won the Henderson project—what other agendas look similar?"

  - "Who are my five most important calls this week and why?"

  - "Summarize all industrial projects in Utah County in the last 60 days"

- Calendar & Timeline Tools

  - Visual timeline of all hearings and key dates

  - "Ideal outreach windows" (AI-calculated optimal contact timing)

  - Integrated calendar with one-click event creation

  - Reminders for follow-ups based on typical sales cycles

### ROI Transparency & Value Proof

They should always know exactly what they're getting

Monthly Value Dashboard:

Your Plan Intelligence Summary - January 2025

Monthly Subscription: $399

Regions Covered: Las Vegas Valley, St. George, Provo-Orem

Intelligence Delivered:

→ 47 opportunities identified

→ 12 high-fit matches surfaced

→ 8 owner/developer contacts made via our intel

→ 3 jobs bid (sourced from our alerts)

→ 1 job won: Silverpoint Commons ($2.4M)

Your ROI This Month: 6,015%

Lifetime Value from Plan Intelligence: $8.7M+ attributed revenue

Time Saved: ~18 hours (vs manual agenda review)

Competitive Advantage: You contacted 12 owners 3-7 days before competitors

Win Attribution:

- Simple "Won this job" button on any opportunity they tracked

- Optional: Add contract value

- System calculates cumulative ROI

- Builds credibility for renewal conversations

The Psychology:

- They never feel like they're "paying for reports"

- They feel like they have an ROI-positive AI sales partner

- The charge becomes invisible against the value